## Slide 1
Tay Cities Industrial Investment Programme Business Case Update
Tay Cities Joint Committee
23rd September 2022

## Slide 2
Industrial Investment Programme
£50 Million ‘Side Deal’ to main TCD announced by FM, January 2019
£10 Million assigned to support/invest in region’s industrial sector; £40 Million for Cross-Tay Road link
“The £10 million industrial investment programme will help drive forward our ambitions to be a global manufacturing leader, creating opportunities for businesses right across the region.”
(First Minister, January 2019)
Aligned to TCD governance arrangements
The ‘Side Deal’
Process to Date
Business Case development led by Scottish Enterprise, obo regional partners, in partnership with Scottish Government
Outline Business case approved by Joint Committee, February 2020
Approval included £7.5 Million award to investment opportunities at Michelin Scotland Innovation Parc
£2.5 Million Programme balance assigned by JC (June 2020) to two projects (subject to project business cases):
  Zero Four, Montrose (£1.25 Million)
  Coupar Angus manufacturing investment – 2 Sisters Group (£1.25 Million)
Updated OBC for JC approval, 23rd September 2022

## Slide 3
Aim
The Programme will help meet the needs of, and opportunities created by, the region’s industrial economy, with a particular focus on the principles of industry 4.0
The Investment Focus – key principles:
Small number of significant industrial/manufacturing projects
Generate economic impact (jobs and growth)
Additional leverage capability and scalability
Sustainability and fit with low carbon and clean growth ambitions
Collaboration between public and private sector with community benefit
Rationale
Need to address productivity challenge
Significant scale of region’s manufacturing sector
Real potential for job creation and growth particularly in areas of clean, green development.
Need for investment in premises/land
Industrial Investment Programme
Outcomes & Targets
Wider Benefits
Collaboration – public/private sector supporting innovation
Sustainability – clean growth and low carbon
Regional Impact – scale and region-wide economic benefit
Inclusive Growth – job creation, supply-chain development and supporting regeneration
Indicator | Target | Year | Progress to date
GVA | £100M p.a. | 2035 | n.a.
Jobs | 2,000 | 2035 | 106
Leverage | £30M additional | 2035 | n.a.
Premises | 20,000 sq m | 2040 | 1,125 sq m
Industrial Land | 560,000 sq m | 2040 | n.a.
New Businesses | 40 | 2035 | 10
Carbon Emissions Reduction | 50% | 2040 | n.a.

## Slide 4
The Projects
Michelin Scotland Innovation Parc (£7.5M)*
Enabling Infrastructure Works (£4m)
  Building refurbishments
  Access solutions
  Energy Utility Supply
  Public realm works
Innovation Hub (£3.5m)
  1,500 sq m purpose built centre
  Dedicated collaboration space for business and academia
  Supports low carbon sustainable mobility ecosystem
  *Note: MSIP provide quarterly update progress information reports for SG and Joint Committee, most recently on 1st July 2022 (Q4 2021/22 report)
Zero Four, Montrose (£1.25M)
Project outline phase – Business Case to be developed
JV between Angus Council and Crown Estate Scotland
497,000 sq m site on former airfield in Montrose
Infrastructure development – site servicing and starter unit provision:
  Clean growth focus – low carbon energy efficient buildings
  Innovative green technologies
  Supporting manufacturing, offshore wind, food & drink sectors
Aligned to TCD/regional projects – Angus Fund/Mercury; Eden Campus; Perth West Eco- Innovation Park; MSIP
Outcomes: Jobs growth; economic output growth; skills & training; inclusive growth and low carbon benefits
Achievements to date:
Fulhame Building complete – 6 units occupied; 1,125 sq m floor space
New site access and reconfiguration of internal site roads
Construction of skills academy and innovation labs underway
  Covid and materials cost increases have impacted on budget and scheduling, but revised schedule and budget (£4.75m) agreed with funding gap met by Scottish Enterprise and Michelin.
2 Sisters Manufacturing Plant, Coupar Angus (£1.25M)
Project outline phase – Business Case to be developed
New £50M production factory to secure future for poultry processing industry/supply chain
Partners: 2 Sisters Food Group, Amber Real Estate Investments, Perth & Kinross Council, Scottish Enterprise, Scottish Development International, Skills Development Scotland, Scottish Government, NFU(S), Scotland Food & Drink
Key components: production line innovation; increased throughput; higher value add, packaging; exporting frozen lines; less energy use and conversion of waste bio to heat
Outcomes: 1,400 jobs safeguarded plus 200 new jobs created; GVA of £69M p.a., skilled butchery positions; £25M private sector leverage; enable development of new industrial land and brownfield development for new units

## Slide 5
Outline Business Case updated to reflect:
Passage of time since original OBC approved and progression of project(s) as part of the Programme
Targets and ambitions made ‘smarter’ and updated following progression of MSIP and further information on other projects
Low carbon and sustainability imperatives that have emerged, including carbon management planning and carbon categorisation forms for constituent projects
Endorsement by Scottish Government for approval by the Joint Committee
…..important to also recognise that:
two of the projects are early stage with business cases to be completed – will be presented to Joint Committee in due course
Recommendation
Notes: [Martin]